INTERNATIONAL CYBERSECURITY AND DIGITAL FORENSICS ACADEMY

(ICDFA)

Governance, Risk and Compliance (GRC) 105

GRC 105: Incident Response Planning and Ransomware Response Simulation

STUDENT NAME: OVAT CYRIL GIFT

REG. NO:  2025/GCR/12877
DATE: 20/10/2026

Contents

Task 1: Incident Classification and Initial Assessment	3

Task 2: Incident Response Plan and Team Responsibilities	7

2.1 Policy and Plan Outline	7

2.2 CSIRT Structure	9

2.3 RACI Matrix	10

2.4 Preparation Improvement	10

Task 3: Response Playbook and Evidence Preservation	11

3.1 Playbook: First 60 Minutes and Remainder of First 24 Hours	11

Broader Compromise Checks	14

3.2 Justification of Two Difficult Decisions	14

3.3 Evidence Register	15

3.4 Eradication, Credential Security, and Validated Recovery	16

Task 4: Communication and Escalation	17

4.1 Communication Matrix	17

4.2 Executive Briefing	18

4.3 Learner Notice	18

Escalation Rules	19

Task 5: Tabletop Exercise and Improvement Plan	20

5.1 Exercise Design	20

5.2 Simulated Decision Log	21

5.3 Evaluation Against Success Criteria	22

5.4 Improvement Plan	23

Post-Incident Review Deadline and Closure Authority	24

Task 6: Case Study Analysis and Critical Reflection	24

6.1 Healthcare Ransomware Case: Strengths, Limitations, and Transferable Changes	24

Limitations	24

Changes transfer to Northbridge	25

6.2 72-Hour Critical Restoration Versus Seven-Day Full Restoration	25

References	26

Incident Response Lead: Northbridge Skills Institute Ransomware Incident

Student Name: OVAT GIFT CYRIL
Student ID: 2025/ GCR/12877
Official Email: gcr2512877@student.icdfa.edu.ng
Date: 20/10/2026

# Task 1: Incident Classification and Initial Assessment

1.1 Incident Timeline

The following timeline reconstructs the incident using only the evidence pack. It deliberately separates what is known from what is inferred, because the severity decision depends on recognising the limits of the evidence.

| Time (WAT) | Evidence | Confirmed Observation | Working Hypothesis | Unresolved Question |
| --- | --- | --- | --- | --- |
| Day 1, 16:40 | E01 | Finance officer opened an unexpected payroll attachment on FIN-PC07; execution is not verified. | A phishing or malicious document may have initiated the intrusion. | Did the attachment execute? If so, with what privileges and persistence? |
| Day 0, 01:15 | E02 | Finance officer M365 account signed in from an unfamiliar IP and new device. MFA status unknown. | Credential compromise may have occurred through the Day −1 lure, token theft, or password reuse. | Was MFA enabled? Did the legitimate user perform the sign-in, or was the account used remotely? |
| Day 0, 01:35 | E03 | svc_backup made remote administrator logons to FS01 and BAK01 outside its usual schedule. | The service account may have been used by an attacker for lateral movement and backup targeting. | Was the logon initiated by a human, a script, or the legitimate backup job? Which source host was used? |
| Day 0, 01:50 | E04 | FIN-PC07 uploaded 1.2 GB over HTTPS to unfamiliar cloud storage. | Possible data staging and exfiltration, or a legitimate upload to an unapproved service. | What content was transferred? Is the destination associated with the attacker or a sanctioned business service? |
| Day 0, 02:00 | E05 | Backup console reports FS01 and LMS01 jobs “success.” Recoverability and freedom from compromise are not established. | The backup may contain encrypted or compromised data because the job ran after suspicious activity. | Is the backup immutable? Does it contain the ransomware payload or pre-encryption data? |
| Day 0, 08:30 | E06 | Mass file changes on FIN-PC07; FS01 shared folders contain .locked files and a ransom note. Malware family unconfirmed. | Active ransomware deployment with encryption of the shared file server. | Which ransomware family? Is encryption still ongoing? Are other hosts affected? |
| Day 0, 08:40 | E07 | LMS01 login page loads; learners cannot open materials or submit assessments. Scope of LMS01 damage unknown. | LMS01 may be intact but dependent on encrypted FS01 content, or LMS01 itself may be compromised. | Is LMS01 code or database affected, or only its FS01 dependency? |
| Day 0, 08:45 | E08 | Incident contact list on FS01 is inaccessible; staff phones available; corporate email trustworthiness unverified. | Loss of the contact list impedes coordination; email may be monitored or unavailable. | Who holds an offline copy of the contact list? Can Microsoft 365 mail still be trusted for internal coordination? |

Alternative explanations for ambiguous events.

Ambiguity 1

The 1.2 GB upload E04:

- This assumption is that an attacker staged and exfiltrated learner or finance data before encryption.

- An alternative assumption is that the finance officer uploaded a legitimate large file to a personal or unsanctioned cloud service, either innocently or in violation of policy. It could have been a legitimate backup or sync tool that was running under a compromised account or to an unauthorised destination.

- The content is not visible in the proxy record, so the distinction cannot be resolved from E04 alone.

Ambiguity 2

The svc_backup logons E03:

- The assumption is that an attacker used the privileged service account to access FS01 and BAK01 in preparation for destroying or encrypting backups.

- An alternative is that the backup schedule or a maintenance task was changed without documentation, and the logons are legitimate but unusual.

- There is the possibility that a backup administrator used the service account interactively, which would itself be a control weakness but not necessarily malicious. Source-host logs and change records are required to distinguish these.

Ambiguity 3

The “successful” backup jobs (E05):

“Success” may mean only that the job completed, not that the data is clean. The backup may have captured already-encrypted files, or the backup agent may have been manipulated to report success while producing an unusable snapshot. Conversely, the job may have completed before encryption reached the relevant volumes and therefore contain recoverable data. Restoration testing, not the console message, is the only reliable discriminator.

Severity classification criteria and selected level.

| Severity | Criteria |
| --- | --- |
| Critical | Confirmed or highly likely destruction, encryption, or exfiltration of sensitive learner/finance data; loss of a critical service during a hard deadline; compromise of privileged backup infrastructure; high likelihood of regulatory or contractual notification. |
| High | Confirmed compromise of multiple systems with material operational disruption, but scope or data impact is not yet fully established; significant uncertainty that could escalate to Critical. |
| Medium | Confirmed compromise of a limited system or account with contained impact; no evidence of sensitive data loss; service degradation manageable through workarounds. |
| Low | Attempted or minimal-impact event with no confirmed compromise; routine containment sufficient. |

Selected initial severity: Critical. The justification rests on three independent factors. First, operational impact is already realised: FS01 shared folders are encrypted (E06) and the learning portal cannot deliver materials or accept submissions (E07), with an online examination for 100 learners scheduled at 11:00 on Day 0. Second, affected data includes learner admissions, assessment records, and finance files held on FS01, and the 1.2 GB outbound transfer (E04) creates a credible, unresolved confidentiality risk. Third, uncertainty is itself severity-relevant: the svc_backup account has administrator access to BAK01, the network backup is not immutable, and no restoration test has occurred in 90 days. A single compromised backup repository can convert a recoverable outage into an unrecoverable data-loss event. The combination of confirmed encryption, a hard operational deadline, plausible exfiltration, and backup risk makes Critical the defensible initial classification. Severity should be reviewed if backup integrity is confirmed and exfiltration is ruled out; it should not be downgraded merely because the ransomware family is unknown.

Affected assets and CIA assessment

| Asset | Status | Confidentiality | Integrity | Availability | Response priority |
| --- | --- | --- | --- | --- | --- |
| FIN-PC07 | Confirmed encrypted E06; possible exfiltration source E04. | Potentially impacted finance data and credentials on host | Confirmed impacted: mass file changes | Lost | Isolate and preserve; forensic imaging before rebuilds. |
| FS01 | Confirmed encrypted E06; contact list inaccessible E08. | Potentially impacted learner and finance files | Confirmed impacted: .locked files | Lost for shared folders | Highest containment priority; do not restore until backup integrity is validated |
| LMS01 | Portal login loads; content and submission fail E07; backup job “success” E05. | Unknown learner records may reside in LMS database | Unknown: application layer integrity not established | Degraded login works; core learning functions fail | Investigate dependency on FS01 before declaring LMS01 compromised |
| BAK01 | svc_backup remote admin logon outside schedule E03; jobs “success” E05. | Unknown — backup data may include sensitive records | At risk: non-immutable backups may be compromised | Unknown restore untested for 90 days | Treat as potentially compromised; restrict access and test restoration in isolation |
| M365 Identity | Finance officer sign-in from unfamiliar IP/device E02. | Potentially impacted account and mailbox | Potentially impacted | Currently available, but trust unverified E08. | Contain account; preserve audit logs; verify MFA state |

Response Priorities Addressing the Examination Deadline and Backup Compromise.

- Priority 1 is to prevent further encryption and preserve volatile evidence, because every additional minute of network connectivity risks extension to other hosts and to BAK01.

- Priority 2 is to determine whether BAK01 is compromised, because the entire recovery strategy depends on at least one clean restore point.

- Priority 3 is to restore a safe, minimal examination capability before 11:00, using a clean backup, an isolated environment, or a controlled alternative delivery method approved by the business owner. It does not have to be the full LMS01/FS01 stack.

- Priority 4 is to investigate the 1.2 GB upload and M365 account activity to determine whether notification obligations are triggered.

Priority Investigation Questions

| S/N | Investigation Question | Additional Log, Artifact, Interview and Validation | Finding that would change severity or scope |
| --- | --- | --- | --- |
| Q1 | Was BAK01 accessed or modified by the svc_backup account outside legitimate backup activity, and is any backup clean? | BAK01 authentication logs, source-host process creation, backup catalogue metadata, restore test of the Day −3 disconnected backup in an isolated environment. | If a clean, validated restore point exists, severity may reduce to High after containment and exfiltration assessment; if all backups are compromised or unreadable, severity remains Critical, and the risk of data loss becomes huge. |
| Q2 | What was the content of the 1.2 GB HTTPS upload from FIN-PC07 E04, and did it include learner or finance personal data? | Proxy/TLS inspection logs if available, FIN-PC07 browser and process artifacts, cloud-storage destination reputation, DLP logs, interview with the finance officer. | Confirmed if the exfiltration of personal data elevates the privacy and notification posture and confirms a data breach. Confirmed benign business upload removes the confidentiality escalation for that event. |
| Q3 | Was the M365 finance officer account accessed by the legitimate user at 01:15 (E02), and was MFA enforced? | M365 unified audit log, Entra ID sign-in logs MFA result, device ID, IP reputation, mailbox rules and OAuth consent grants, interview with the officer. | If the account was compromised and used for mailbox access or data exfiltration, scope expands to email and identity; if the sign-in was legitimate but unusual, the identity vector weakens and credential hygiene should still be closely monitored. |
| Q4 | Is LMS01 itself compromised, or is its failure purely a dependency on encrypted FS01 content? | LMS01 application logs, database integrity check, file-share dependency mapping, EDR/server telemetry (noting incomplete server coverage), test login with a non-production account. | If LMS01 code or database is compromised, the examination cannot be safely restored on LMS01 and an alternative platform will be required; if only the FS01 dependency is affected, a clean FS01 restore may restore LMS01 functionality. |

Assumptions

- The finance officer is not a malicious insider; the most likely vector is credential or session compromise following the Day −1 attachment.

- The svc_backup account password or token is known to the attacker; if not, the logons may reflect a misconfigured scheduled task, but this does not reduce the need to restrict the account.

- Microsoft 365 email may be monitored by the attacker and should not be used for sensitive coordination until trusted.

- The Day 3 disconnected backup is the most likely clean restore option, but will remain unverified until a restore test is performed.

# Task 2: Incident Response Plan and Team Responsibilities

## 2.1 Policy and Plan Outline

Mission

This Incident Response Plan is to detect, contain, eradicate, and recover from cybersecurity incidents in a manner that protects learners, preserves the institute’s ability to deliver training and assessment, and satisfies legal and contractual obligations.

The plan is aligned with the NIST Cybersecurity Framework 2.0 functions of Govern, Identify, Protect, Detect, Respond, and Recover; incident response itself is executed through Detect, Respond, and Recover, while preparation is supported by Govern, Identify, and Protect.

Objectives.

- Establish clear authority and escalation so that containment decisions are not delayed by consensus-seeking.

- Preserve evidence sufficient to support investigation, legal advice, and regulatory assessment.

- Restore critical services in a controlled, validated manner.

- Integrate with business continuity so that the Incident Response Lead does not make recovery decisions in isolation from the business owner.

Scope

The plan applies to all Northbridge information systems, including FIN-PC07, FS01, LMS01, BAK01, and Microsoft 365 identity and email. It covers suspected and confirmed ransomware, data exfiltration, account compromise, and any event that threatens the confidentiality, integrity, or availability of learner or finance data.

It does not replace the business continuity plan; it activates it when the disruption exceeds the incident response team’s ability to restore service within tolerable timeframes.

Incident Declaration

The Incident Response Manager is responsible for declaring an incident when at least one of the following is present:

- confirmed unauthorised access to a production system;

- confirmed or suspected encryption or destructive activity;

- credible evidence of sensitive data exfiltration; compromise of a privileged or backup account; or

- loss of a critical service with no immediate workaround.

The declaration activates the CSIRT and, High or Critical severity, the business continuity should be notified and liaised with.

Activation and Escalation

- The Incident Response Lead is the single decision authority for containment and investigative actions.

- Escalation to the Executive Sponsor, which may be the Chief Executive Officer or delegate, is mandatory within 30 minutes for any Critical incident, any decision to isolate BAK01 or production infrastructure, any suspected personal data breach, and any communication to learners or media.

- Escalation to the legal or privacy team for advice and guidance is mandatory when personal data may have been exfiltrated or when a notification decision is required.

- Escalation to the business owner is mandatory before any restoration action that affects assessment delivery.

Authority to Isolate Systems

The Incident Response Manager, or a delegated senior security analyst in cases where the manager is absent, is authorised to isolate any endpoint, server, network segment, or account without prior business approval when there is an immediate risk of propagation or data destruction. Isolation of BAK01 requires notification to the Executive Sponsor but not prior approval, because delay risks loss of the recovery capability itself. Every isolation action must be logged with timestamp, system, justification, and expected operational impact.

Documentation Requirements

There should be an incident log to record every decision, action, approval, communication, and evidence-handling step, with timestamps and the name of the person responsible. The log must distinguish confirmed facts from assumptions.

Evidence handling must follow the chain-of-custody requirements.

Plan Review

This plan will be reviewed annually or after every High or Critical incident, tabletop exercise, or significant change such as a new cloud service, change in backup architecture, or change in regulatory obligations.

The review is owned by the Incident Response Lead and approved by the Executive Sponsor.

Connection With Business Continuity

Incident response focuses on the threat, which includes containing ransomware, removing persistence, and validating cleanliness. Business continuity focuses on maintaining critical functions such as delivering assessment, communicating with learners, and maintaining finance operations through workarounds and alternative arrangements.

For this incident, the two must operate in parallel: the CSIRT contains the threat while the business owner and continuity coordinator decide whether the 11:00 examination can proceed through an alternate channel.

Recovery decisions require joint sign-off because a technically clean system that cannot meet the examination deadline may still be unacceptable to the business, while a restoration from an unvalidated backup may reintroduce the threat. The plan therefore designates the business owner as the authority for service return acceptance, and the Incident Response Lead as the authority for security clearance of the environment.

## 2.2 CSIRT Structure

Northbridge has three IT staff and one security analyst. A large formal CSIRT is not realistic; roles must be assignable in combination, with external support named in advance

| Role | Primary Responsibilities | Northbridge Assignment | Additional Support Mechanism |
| --- | --- | --- | --- |
| Incident Response Manager | Declares incidents; sets priorities; authorises containment; chairs the CSIRT; owns the incident log; communicates with the Executive Sponsor. | Security Analyst (or IT Manager if the analyst is unavailable). | External IR retainer for surge leadership if the Lead is incapacitated. |
| Security AnalystLead | Triage, correlation, scope analysis, hypothesis testing, and maintenance of the investigation questions. | Security Analyst, supported by IT staff for log access. | Managed detection and response (MDR) provider or external SOC for log analysis if server telemetry is insufficient. |
| Forensics and Evidence Handler | Volatile data capture, disk imaging, chain-of-custody, and preservation of M365 and backup logs. | IT staff member with forensic training, supervised by the Lead. | Pre-engaged digital forensics firm for imaging and malware analysis; do not rely on in-house capability for a Critical incident. |
| IT Operations Lead | Isolation, network changes, account disablement, backup access control, restoration execution, and infrastructure rebuild. | IT Manager. | Microsoft 365 administrator support (internal or partner) for identity containment; backup vendor support for catalogue and restore validation. |
| Business Owner (Assessment and Operations) | Represents examination delivery, learner impact, and business acceptance of recovery; approves service return. | Head of Assessment or Chief Operating Officer. | Programme managers for individual cohorts. |
| Legal and Privacy Adviser | Assesses notification obligations, privilege, contractual duties, and law-enforcement engagement; reviews external communications. | External counsel or designated privacy adviser (not a Northbridge employee). | Specialist data-protection counsel with West African and GDPR experience. |
| Communications Lead | Drafts and coordinates learner, staff, management, and media communications; maintains message discipline; manages the alternative channel. | Communications Officer or Executive Assistant, with approval from the Executive Sponsor. | External public-relations adviser if the incident becomes public. |

Obtaining Additional Support

- For a Critical ransomware incident with suspected backup compromise, the institute should not attempt full forensic analysis and restoration using only the four in-house staff.

- The Lead should activate, without waiting for a formal procurement cycle for:

- the pre-agreed external IR retainer for forensic imaging and malware analysis;

- the backup vendors' restore-validation support;

- Microsoft support for M365 audit and identity containment; and

- external legal/privacy counsel.

The Executive Sponsor is pre-authorised to approve emergency spend up to a defined threshold as stated in the policy to avoid delay.  Staff augmentation for helpdesk and learner communications should be drawn from non-technical staff who have been trained on the approved script.

## 2.3 RACI Matrix

| Activity | Incident Lead | Security Analyst | Forensics | IT Operations | Business Owner | Legal/Privacy | Communications | Executive Sponsor |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Detection and declaration | A | R | I | C | I | — | I | I |
| Analysis and scope determination | A | R | C | C | I | I | — | I |
| Short-term containment | A | C | C | R | I | — | — | I |
| Evidence handling and custody | A | C | R | C | — | C | — | — |
| Stakeholder communication (internal) | C | — | — | I | C | C | A/R | I |
| Assessment of reporting obligations | C | I | C | — | I | A/R | I | C |
| Restoration approval | C | C | C | R | A | C | I | I |
| Closure and lessons learned | A/R | C | C | C | C | C | C | I |

R = Responsible (performs the work);

A = Accountable (exactly one role per activity, owns the outcome);

C = Consulted (provides input before or during);

I = Informed (kept updated). Combined A/R is acceptable.

The matrix enforces separation where it matters most, the Incident Response Lead is accountable for containment and evidence handling, but is not accountable for restoration approval. That belongs to the Business Owner, because restoration is a business-risk decision, not solely a technical one. Legal/Privacy is the sole accountable role for reporting obligations, preventing technologists from making legal decisions.

## 2.4 Preparation Improvement

| S/N | Improvement | Owner | Resources needed | Readiness check |
| --- | --- | --- | --- | --- |
| 1 | Immutable, offline backup for FS01 and LMS01, following the CISA #StopRansomware principle of offline, encrypted backups with regular integrity and availability testing. The current network backup is not immutable and has not been restore-tested in 90 days. | IT Manager | Budget for immutable storage or air-gapped repository; backup software configuration; vendor support. | Quarterly restore test of a random backup to an isolated environment; documented restore time and data integrity check; evidence that the backup cannot be modified by a domain administrator. |
| 2 | Accessible incident contact list on at least two offline media (printed card and encrypted USB held by the Lead and Executive Sponsor), plus a phone tree accessible by voice. E08 shows the FS01 copy is inaccessible. | Incident Response Lead | Administrative time; secure printing; encrypted USB devices; quarterly verification calls. | Quarterly call-tree test with 100% contact confirmation; contact list version-controlled and stored outside FS01 and BAK01. |
| 3 | Secure out-of-band communication channel for the CSIRT (e.g., a pre-provisioned collaboration space or encrypted messaging group) independent of corporate email and FS01. | IT Manager / Communications Lead | Approved secure messaging tool; pre-created channel; participant training. | Monthly test message from Lead to all CSIRT members; documented fallback if the primary channel is unavailable. |
| 4 | Server EDR coverage and centralised log retention for FS01, LMS01, and BAK01, with at least 30 days of searchable logs. Current EDR coverage is incomplete on servers. | Security Analyst | EDR licences; SIEM/log storage; deployment effort. | Coverage report showing 100% of critical servers reporting; a tabletop log-search test for a simulated svc_backup logon. |
| 5 | Role-specific tabletop and restore-validation training for the CSIRT, including a no-notice mini-exercise for the first 60 minutes of a ransomware scenario. | Incident Response Lead | Facilitator time; external IR adviser for one session; scenario materials. | Exercise after-action report with measurable findings; at least one restoration validation completed by IT Operations without vendor hand-holding. |

These improvements integrate with business continuity by ensuring that the recovery capability is tested and accessible when the business needs it, not merely documented.

# Task 3: Response Playbook and Evidence Preservation

## 3.1 Playbook: First 60 Minutes and Remainder of First 24 Hours

The playbook begins at 08:45 WAT, the point at which the Incident Response Lead takes control. Actions are ordered by urgency, but several proceed in parallel.

| Stage/Time | Action | Owner | Required Approval | Evidence To Retain | Completion Check |
| --- | --- | --- | --- | --- | --- |
| 08:45–08:50 | Declare a critical incident; activate CSIRT; open incident log with WAT timestamps; record initial severity rationale. | Incident Lead | None (Lead authority) | Incident log entry; declaration record. | Log entry exists and CSIRT members acknowledged. |
| 08:50–08:55 | Isolate FIN-PC07 from the network (disable switch port or EDR network containment) without powering off, to preserve volatile memory. | IT Operations | Lead authorisation (already delegated for immediate propagation risk) | Switch/EDR containment log; photograph of host state; note of time and method. | Host confirmed unreachable from network; no shutdown performed. |
| 08:55–09:00 | Restrict svc_backup: disable interactive logon, rotate credentials, and revoke active sessions for FS01 and BAK01. Do not delete the account. | IT Operations / M365 admin | Lead authorisation; Executive Sponsor informed immediately after | Account change log; authentication logs before and after; session revocation records. | svc_backup cannot authenticate; backup services placed in a controlled holding state. |
| 09:00–09:10 | Contain the finance officer’s M365 account: revoke sessions, reset password, review MFA status, preserve mailbox and audit logs, and check for forwarding rules or OAuth grants. | IT Operations / Security Analyst | Lead authorisation | M365 unified audit log export; Entra sign-in logs; mailbox rule export; MFA status screenshot. | Account sessions revoked; no unauthorised forwarding or consent grants remain; logs preserved. |
| 09:10–09:20 | Restrict access to BAK01 to a named break-glass administrator; preserve BAK01 logs; prohibit new backup jobs until integrity is assessed. | IT Operations | Lead authorisation; Executive Sponsor notified | BAK01 authentication and job logs; change record; list of authorised administrators. | Only break-glass account can access BAK01; no new jobs running. |
| 09:20–09:35 | Notify Executive Sponsor with confirmed impact, uncertainty, immediate containment, and the decision required on examination contingency. | Incident Lead | None | Briefing note and log entry. | Sponsor acknowledges and records decisions. |
| 09:35–09:50 | Engage external support: IR retainer for forensic imaging; backup vendor for catalogue and restore validation; legal/privacy counsel for notification assessment. | Incident Lead | Executive Sponsor emergency spend approval (pre-authorised threshold) | Engagement records; contact logs. | Support acknowledged and estimated arrival/response time recorded. |
| 09:50–10:15 | Forensic triage: capture volatile data from FIN-PC07 if possible remotely (memory, running processes, network connections); image FIN-PC07 if stable; collect FS01 ransom note and sample encrypted files; export proxy log for the 01:50 upload. | Forensics / Security Analyst | Lead authorisation | Volatile-data capture; disk image (planned/not yet acquired); ransom note copy; proxy log export; SHA-256 integrity records where acquisition occurs. | Evidence register entries created; at least one copy stored on separate media. |
| 10:15–10:45 | Scope check: search EDR and available logs for the ransomware indicators across all workstations; check FS01 and LMS01 for .locked extensions; review M365 audit for other unfamiliar sign-ins; check proxy for other large uploads. | Security Analyst | None | Search queries and result exports; timeline of additional findings. | Scope statement issued: affected hosts, unaffected hosts, and gaps in visibility. |
| 10:45–11:00 | Examination contingency decision: Business Owner, with CSIRT advice, decides whether to proceed with an alternative assessment method, delay, or cancel; Communications Lead prepares learner notice for approval. | Business Owner (A); Communications Lead (R) | Executive Sponsor approval for external message | Decision record; approved learner notice; communication log. | Decision communicated through approved channel before 11:00 if possible; if not, holding message issued. |
| 11:00–13:00 | Longer-term containment planning: determine whether network segmentation is required; identify any additional privileged accounts; review firewall/proxy for command-and-control destinations; preserve all relevant logs before rotation. | Incident Lead / IT Operations | Lead authorisation for network changes | Network diagram annotation; firewall rule changes; preserved logs. | Containment measures documented and approved. |
| 13:00–16:00 | Backup integrity assessment: select the Day −3 disconnected backup as the primary candidate; restore to an isolated environment; validate catalogue, file integrity, and absence of ransomware artefacts; record actual restore time and data completeness. | IT Operations / Forensics | Lead authorisation; Business Owner informed | Restore log; integrity check results; hash comparison if available; validation checklist. | Restore either passes validation or is ruled out with documented reason. |
| 16:00–20:00 | Eradication preparation: identify likely entry point (E01 attachment; E02 account); plan FIN-PC07 rebuild; plan credential rotation for all accounts that touched FIN-PC07, FS01, or BAK01; prepare clean media for rebuild. | Security Analyst / IT Operations | Lead authorisation for credential rotation | Entry-point analysis note; credential-rotation plan; rebuild checklist. | Eradication plan approved by Lead; rotation scheduled. |
| 20:00–08:45 Next Day | Recovery execution begins only if security clearance obtained: restore FS01 and LMS01 in a controlled sequence from validated backup; monitor for recurrence; do not reconnect to production until the Business Owner accepts service return. | IT Operations (R); Business Owner (A for acceptance); Incident Lead (security clearance) | Joint approval: Incident Lead for security, Business Owner for service | Recovery log; monitoring dashboard; acceptance sign-off. | Services restored, monitored for at least one full business cycle, and acceptance |

Broader Compromise Checks

The scope check is not limited to FIN-PC07 and FS01. The analyst should search for the svc_backup account across all server logs, review M365 for anomalous sign-ins and mailbox rule changes, inspect proxy logs for other large HTTPS uploads or known-bad destinations, and review EDR telemetry for process ancestry consistent with the FIN-PC07 malware. Because server EDR coverage is incomplete, the absence of an alert on FS01 or LMS01 is not evidence of cleanliness; log review and file-integrity checks must supplement EDR.

## 3.2 Justification of Two Difficult Decisions

Decision 1

Containment while preserving useful evidence:  isolating FIN-PC07 and disabling svc_backup stops propagation but may terminate volatile memory and active sessions that contain evidence of the attacker’s tooling and commands. The resolution is to isolate logically rather than by powering off: use EDR network containment or switch-port disablement, which preserves memory and local artifacts while cutting command-and-control and lateral movement. For svc_backup, disabling interactive logon and revoking sessions is a containment action, but the account object, its logs, and its authentication history must be preserved; deleting the account would destroy evidence of how it was used.

Immediate isolation is necessary when there is evidence of active encryption, active command-and-control, or lateral movement toward BAK01. If isolation causes loss of volatile evidence, the loss must be documented in the incident log with the reason (e.g., “host isolated at 08:52 to prevent propagation; volatile memory not captured because remote capture tool was unavailable; operational impact: loss of running-process evidence; mitigation: disk image acquired”). This transparency allows the investigator and legal adviser to understand the limits of the evidence.

Decision 2

Restoring examination access while backup safety is uncertain: The 11:00 examination creates pressure to restore from the most recent backup, but E05 shows only that the job reported success; it does not establish that the backup is clean or restorable. Restoring unvalidated data to production could reintroduce the ransomware or restore encrypted files as if they were legitimate. The defensible approach is to separate examination delivery from full production restoration. If a clean, validated restore point is available, restore LMS01 and its FS01 dependency into an isolated recovery environment that is reachable by learners through a controlled access path, with monitoring, while production FS01 remains contained. If no validated backup is available by the deadline, the Business Owner should adopt an alternative assessment method rather than authorise an unvalidated restore. The Incident Response Lead must document the operational impact of not restoring in time alongside the security risk of premature restoration. This decision is revisited immediately if the backup validation succeeds earlier than expected.

# 3.3 Evidence Register

The register records planned or in-progress collection; no hashes are invented, and no acquisitions are claimed that have not been performed.

| ID | Source | Proposed Collection Method | Collector Role | Date And Time (WAT) | Integrity Check | Secure Storage | Custody Transfers | Access Restrictions |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EV-01 | FIN-PC07 volatile memory and running processes | Remote volatile-data capture if tooling available; otherwise, isolate and capture on-site before power-off. Planned — not yet collected. | Forensics | Day 0, planned 09:50–10:10 | SHA-256 hash at capture; hash verified at storage. | Encrypted evidence drive in locked cabinet; duplicate held by Incident Lead. | Forensics → Incident Lead (signed); Lead → external IR firm (signed, if engaged). | Incident Lead, Forensics, external IR firm, Legal/Privacy only. |
| EV-02 | FIN-PC07 disk image | Write-blocked imaging to encrypted external drive. Planned — not yet acquired. | Forensics / external IR firm | Day 0, planned after isolation; exact time to be recorded. | SHA-256 hash of image; hash comparison at each transfer. | Encrypted drive in locked evidence storage; second copy off-site. | Forensics → Incident Lead → external IR firm → Legal/Privacy as required. | Same as EV-01; no production IT access without Lead approval. |
| EV-03 | FS01 ransom note and sample .locked files | Photograph on-screen note; copy note and a non-destructive sample of encrypted files to evidence media; record file paths and timestamps. Planned. | Security Analyst / Forensics | Day 0, 09:50–10:15 | Hash of copied files; photograph metadata. | Encrypted evidence folder; access restricted to CSIRT. | Analyst → Incident Lead (signed). | Incident Lead, Forensics, Legal/Privacy. |
| EV-04 | Proxy log for 1.2 GB upload (E04) | Export relevant proxy log lines with timestamps, source IP, destination, bytes, and URL; preserve original log file. Planned. | Security Analyst | Day 0, 09:50–10:15 | Log export hash; original retained read-only. | Incident evidence folder; read-only permissions. | Analyst → Incident Lead. | Incident Lead, Forensics, Legal/Privacy. |
| EV-05 | M365 unified audit log and Entra sign-in logs for finance officer and svc_backup | Export audit records for the relevant time window; preserve mailbox rules, consent grants, and MFA status. Planned. | IT Operations / Security Analyst | Day 0, 09:00–09:30 | Export hash; chain-of-custody form. | Encrypted folder with restricted access; M365 retention hold applied. | IT Operations → Incident Lead → Legal/Privacy as required. | Incident Lead, Legal/Privacy, Forensics; business access only with Lead approval. |
| EV-06 | BAK01 authentication and job logs; backup catalogue metadata | Export logs and catalogue before any rotation; record administrator actions. Planned. | IT Operations | Day 0, 09:10–09:30 | Log export hash. | Encrypted evidence storage. | IT Operations → Incident Lead. | Incident Lead, Forensics, backup vendor under NDA. |

Access restrictions

All evidence is accessible only to the Incident Manager, Forensics role, external IR firm under engagement, and Legal/Privacy. IT Operations may access evidence only with the IR manager’s approval and only for restoration validation, not for alteration. Evidence is never stored on FS01 or BAK01. Custody transfers require a signed form recording the item ID, date/time, transferring and receiving individuals, purpose, and hash verification.

# 3.4 Eradication, Credential Security, and Validated Recovery

- Removing persistence and addressing the entry point: The likely entry point is the Day 1 attachment on FIN-PC07 (E01), followed by credential compromise evidenced by the unfamiliar M365 sign-in (E02). Eradication therefore requires more than deleting files on FIN-PC07. FIN-PC07 should be rebuilt from known-good media, not cleaned in place, because persistence may include scheduled tasks, services, WMI subscriptions, or boot-level components that are difficult to verify as removed. The rebuild must occur after forensic imaging. The M365 account must be secured with a password reset, session revocation, MFA re-enrolment, and review of mailbox rules and OAuth consent. The svc_backup account must be rotated, restricted to its minimum required logon types, and monitored; if the account was used interactively, the backup architecture should be redesigned so that a single service account does not have administrator access to both FS01 and BAK01.

- Recommended restoration order, recovery targets, and acceptable data loss: Restoration order:

- isolated validation environment for backup testing;

- FS01 or a clean subset required by LMS01;

- LMS01 application and database;

- FIN-PC07 for finance operations only after the entry point is eradicated and credentials rotated;

- BAK01 access restored under the new immutable/offline regime. For this incident, the examination creates a target RTO of 2 hours 15 minutes for a minimal assessment capability, but this target is conditional on a validated clean backup.

- The RPO is the Day 3 17:00 backup point, because no later backup can be trusted until validated. If the Day 3 backup is clean, the acceptable data loss is all FS01 changes after 17:00 on Day 3; if it is not clean, the RPO moves to an older restore point and the business must accept greater loss or adopt an alternative assessment method.

- Selecting and validating a backup: The Day 3 disconnected backup is the primary option because it predates the earliest suspicious activity E01 at Day −1 16:40. The network backup from 02:00 on Day 0 is not a valid option because it ran after the svc_backup logons and may contain encrypted or compromised data E05. Validation must occur in a controlled, isolated environment that is not joined to the production domain and has no network path to BAK01 or FS01.

Validation steps:

- confirm catalogue integrity and that the snapshot is readable;

- restore to isolated storage;

- verify file counts and critical file hashes against pre-incident manifests if available;

- scan restored data with current anti-malware and EDR definitions;

- confirm no ransom note, .locked files, or unauthorised scheduled tasks are present;

- record actual restore time and compare with the target;

- obtain security clearance from the Incident Response Lead and service-return acceptance from the Business Owner before reconnecting to production.

Monitoring for recurrence

After restoration, monitor EDR, server logs, M365 sign-ins, and backup-job behaviour for at least 72 hours, with enhanced review for the first 24 hours. Specifically check for reappearance of the svc_backup anomalous logons, new unfamiliar M365 sign-ins, re-encryption activity, and any outbound transfer resembling the 1.2 GB upload. Recurrence triggers immediate re-isolation and re-declaration of the incident.

Recovery acceptance criteria

The Business Owner may accept service return only when:

- the Incident Response Lead confirms the restored environment is clean and the entry point is eradicated;

- the backup used has passed validation;

- credential rotation for affected accounts is complete;

- monitoring is active, and a named person is responsible for reviewing alerts;

- the Business Owner has recorded the accepted RPO and any residual data loss; and

- a rollback or re-isolation plan exists if recurrence is detected.

# Task 4: Communication and Escalation

## 4.1 Communication Matrix

| Stakeholder Group | Trigger | Message Owner | Primary Channel | Alternative Channel | Approver | Update Frequency |
| --- | --- | --- | --- | --- | --- | --- |
| Executive Sponsor / Senior Management | Critical declaration; any backup or data-exfiltration development | Incident Lead | Secure call / in-person briefing | Encrypted messaging group; phone tree | None (Incident Lead authority) | Every 60 minutes until stabilised, then every 4 hours |
| CSIRT / IT and Security Staff | Declaration and every containment/recovery decision | Incident Lead | Secure out-of-band collaboration channel | Pre-provisioned encrypted group chat; voice bridge | Incident Lead | Continuous during active response; structured sit-rep every 2 hours |
| Business Owner (Assessment) | Examination deadline; restoration decision | Incident Lead / Communications Lead | Direct call followed by written decision record | Phone; hand-delivered note if needed | Executive Sponsor for external commitments | At each decision point; minimum every 2 hours |
| Learners | Examination disruption confirmed; approved learner notice | Communications Lead | LMS announcement (if trusted) or institute website | SMS/phone tree if available; social media only with approval | Executive Sponsor and Legal/Privacy | Initial notice before 11:00 if possible; update when examination status changes; daily thereafter |
| Legal and Privacy Advisers | Suspected personal data exfiltration; notification assessment | Incident Lead | Secure call; encrypted document exchange | Phone; in-person meeting | Incident Lead | Immediately on trigger; then as required by counsel |
| Backup / Cloud Service Provider | Backup compromise or restore validation required | IT Operations | Provider support portal and phone | Account manager direct line | Incident Lead | At engagement and at each validation milestone |
| External IR / Forensics Firm | Critical declaration requiring imaging or malware analysis | Incident Lead | Pre-agreed retainer contact | Phone | Executive Sponsor (emergency spend threshold) | At engagement and at each evidence milestone |
| Media / Public (if applicable) | Journalist inquiry or social-media claim | Communications Lead | Approved written statement only | Institute website; direct response to journalist | Executive Sponsor and Legal/Privacy | Only when there is a verified development; no speculation |

## 4.2 Executive Briefing

Executive Briefing Day 0, 09:30 WAT

Confirmed impact. Ransomware has encrypted shared folders on FS01, including the incident contact list. FIN-PC07 shows mass file changes and is isolated. Learners cannot access materials or submit assessments through LMS01; the 11:00 examination for 100 learners is at risk.

Uncertainty. We have not confirmed the ransomware family, whether LMS01 itself is compromised, or whether learner/finance data was stolen. A 1.2 GB upload from FIN-PC07 to unfamiliar cloud storage occurred at 01:50; its content is unknown. The svc_backup account made unusual administrator logons to FS01 and BAK01, and the network backup’s integrity is unverified.

Decisions requiring approval. (1) Authorise immediate engagement of external forensics and backup-vendor restore validation under the emergency spend threshold. (2) Approve an alternative assessment arrangement or delay if no clean backup is validated by 10:45. (3) Approve the learner holding statement prepared by Communications.

Next update. 10:30 WAT, or sooner if backup validation or exfiltration findings materially change the picture.

## 4.3 Learner Notice

Important update: online examination and learning portal

We are currently managing a technical disruption affecting the learning portal and some shared files. As a result, you may be unable to open materials or submit assessments at this time.

Examination at 11:00: We are working to confirm whether the examination can proceed today. Please do not attempt to access the portal repeatedly. Check your registered email and the institute website for an update by 10:45 WAT. If the examination cannot go ahead, we will provide a revised time and clear instructions.

What you should do: Keep your login details secure; do not respond to unexpected messages asking for your password; and wait for our official update. We will communicate through official channels only.

We apologise for the disruption and will update you as soon as we have verified information.

## Escalation Rules

The Incident Lead escalates to the Executive Sponsor within 30 minutes of any Critical declaration, any decision to isolate BAK01 or production infrastructure, any suspected personal data breach, and any external communication. The Executive Sponsor escalates to the Board or governing body if the incident threatens the institute’s ability to operate, if a ransom demand is received, or if regulatory notification is likely. Legal/Privacy is engaged immediately when exfiltration is suspected and owns the notification decision; the CSIRT provides facts but does not determine legal obligations.

Operational notices versus formal breach notification. The learner notice above is an operational service notice: it explains a disruption and gives practical instructions. It is not a formal personal-data breach notification. A formal notification is a legally defined communication to a supervisory authority and/or affected individuals, triggered by a personal-data breach that meets the applicable threshold. The CSIRT must not conflate the two; issuing an operational notice does not satisfy, and must not pre-empt, the legal assessment.

Jurisdiction and deadline

Northbridge Skills Institute is located in Guinea-Bissau and operates in West Africa Time. As of the available information, Guinea-Bissau has not enacted a comprehensive national data-protection law; it is an ECOWAS member, and the ECOWAS Supplementary Act on Personal Data Protection (2010) provides a regional framework, but national implementation and a dedicated supervisory authority are not fully in place. There is therefore no directly applicable domestic statutory 72-hour deadline equivalent to GDPR Article 33 that can be asserted with certainty from the evidence pack. However, two qualifications are critical.

- If Northbridge processes personal data of individuals in the European Union and falls within the territorial scope of the GDPR, Article 33 requires notification to the competent supervisory authority without undue delay and, where feasible, not later than 72 hours after becoming aware of a personal-data breach likely to result in a risk to rights and freedoms.

- Contractual obligations with funders, accreditation bodies, or cloud providers may impose shorter or additional notification deadlines.

Legal/Privacy Team must therefore determine (1)

- whether GDPR or another national law applies to any affected data subject;

- whether the incident meets the “risk” threshold;

- which supervisory authority is competent; and

- whether individuals must also be notified under Article 34. If a deadline is asserted, the legal adviser must identify the jurisdiction and cite the specific instrument; the CSIRT should not state a deadline as fact without that confirmation.

Recipients And Content

If notification is required, the recipients are the competent supervisory authority and, where the threshold is met, affected data subjects. The notification should describe the nature of the breach, categories and approximate numbers of data subjects and records, the contact point, likely consequences, and measures taken or proposed. The Legal/Privacy adviser owns this assessment; the CSIRT provides the factual basis from the evidence register.

# Task 5: Tabletop Exercise and Improvement Plan

## 5.1 Exercise Design

All results below are a simulated walkthrough, not an actual incident.

Objectives

- Test whether the CSIRT can make a defensible restoration decision under examination-deadline pressure when backup integrity is uncertain.

- Test escalation and communication when a public claim and media inquiry collide with incomplete technical facts.

- Test the interface between incident response and business continuity when the Business Owner and the Incident Lead have different accountabilities.

Participant Roles

- Facilitator (external IR adviser or trained internal facilitator);

- Incident Response Lead; Security Analyst;

- IT Operations Lead; Business Owner (Head of Assessment);

- Legal/Privacy Adviser; Communications Lead;

- Executive Sponsor.

One participant may hold two roles in a small institute, but the Facilitator must be independent of the decisions being tested.

Agenda

| Time | Activity |
| --- | --- |
| 0–5 min | Safety briefing, simulation label, objectives, and ground rules (no blame; decisions recorded). |
| 5–10 min | Situation overview: evidence pack E01–E08, current containment status, examination deadline. |
| 10–20 min | Inject 1 (Minute 10): Management demands portal reopening before 11:00 even if the most recent backup is unverified. |
| 20–30 min | Inject 2 (Minute 20): Attacker claims to hold all 1,800 learner records and threatens publication in 12 hours; screenshot provided, authenticity unknown. |
| 30–40 min | Inject 3 (Minute 35): Test restoration of latest network backup fails with unreadable snapshot error. |
| 40–50 min | Inject 4 (Minute 45): Social-media post claims examination cancelled; journalist asks whether learner information exposed. |
| 50–60 min | Inject 5 (Facilitator-added, Minute 50): A staff member reports that their personal phone received an SMS claiming to be from the “IT recovery team” asking for M365 credentials to restore access. Debrief and decision-log review. |

Measurable success criteria.

- The CSIRT records a restoration decision within 10 minutes of each backup-related inject, with the decision owner and rationale documented.

- The Communications Lead produces an approved holding statement for the journalist within 15 minutes of Inject 4, without confirming unverified data exposure.

- Legal/Privacy provides a written notification-assessment note within 30 minutes of Inject 2, distinguishing operational notice from formal breach notification and stating what facts are still required.

- The Business Owner records an explicit service-return decision that separates examination delivery from full production restoration.

- Every inject decision is entered in the decision log with inject, decision, owner, rationale, communication, and effect on the plan.

Facilitator-added inject rationale. Inject 5 tests whether staff recognise social-engineering attempts that exploit the incident. It measures whether the CSIRT can issue a rapid internal warning through the alternative channel and whether the Communications Lead can add a credential-safety message to learner and staff communications without creating panic.

## 5.2 Simulated Decision Log

| S/N | Inject | Decision (Simulated) | Decision Owner | Rationale | Communication | Effect On Response / Recovery |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Management demands portal reopening before 11:00 even if latest backup unverified | Do not restore production from the 02:00 network backup. Authorise a time-boxed validation of the Day −3 disconnected backup in an isolated environment; prepare an alternative assessment method as fallback; commit to a decision by 10:45. | Business Owner, with Incident Lead security clearance | The 02:00 backup ran after svc_backup anomalies (E03, E05) and may be compromised; restoring it could reintroduce ransomware. The Day −3 backup predates E01 and is the only credible clean candidate, but it is not yet validated. | Executive Sponsor briefed immediately; Business Owner informs management that reopening is conditional on validation; Communications prepares holding message. | Recovery plan now has two tracks: validation track and alternative-assessment track. Full production restoration deferred; examination contingency activated. |
| 2 | Attacker claims all 1,800 learner records; screenshot, authenticity unknown | Do not confirm or deny the claim publicly. Treat the claim as an unverified threat actor statement, not evidence of exfiltration. Preserve the screenshot and message metadata; escalate to Legal/Privacy; expand the investigation to the 1.2 GB upload (E04) and M365 mailbox rules. | Incident Lead; Legal/Privacy accountable for notification assessment | The screenshot does not prove data possession; the 1.2 GB upload is a separate, unresolved indicator. Public confirmation would be premature and could harm learners. Legal/Privacy must assess whether the claim, combined with E04, meets a notification threshold. | Internal CSIRT and Executive Sponsor only; no external statement beyond the approved learner holding notice. Legal/Privacy begins a documented assessment. | Scope expands to data-exfiltration investigation; notification clock may start if legal determines awareness of a reportable breach; communications posture becomes more conservative. |
| 3 | Test restoration of latest network backup fails with unreadable snapshot error | Rule out the 02:00 network backup entirely. Redirect resources to validating the Day −3 disconnected backup and, if that fails, to the oldest available immutable/offsite copy. Do not attempt repeated restores of the unreadable snapshot without vendor analysis. | IT Operations, with Incident Lead approval | An unreadable snapshot is not a recovery option; repeated attempts waste the remaining examination window. The Day −3 backup is now the only plausible clean restore point. | Business Owner informed within 5 minutes; Executive Sponsor briefed; vendor engaged for catalogue analysis. | RPO moves to the Day −3 17:00 point (or older if Day −3 fails). Examination decision becomes more likely to be an alternative method or delay. Severity remains Critical. |
| 4 | Social-media post claims examination cancelled; journalist asks about learner data exposure | Issue an approved holding statement only. State that the institute is managing a technical disruption, that the examination status will be communicated through official channels, and that the institute will not speculate on unverified data claims. Do not confirm cancellation unless the Business Owner has decided it; do not confirm or deny exposure. | Communications Lead; Executive Sponsor approves; Legal/Privacy reviews | The social-media post is unverified. Confirming cancellation prematurely could be reversed; denying data exposure without evidence could be misleading. A holding statement preserves options and directs learners to authoritative channels. | Journalist receives written statement; learner channel updated with the same holding message; staff advised not to engage on social media. | Communications tempo increases; Legal/Privacy reviews the statement; Business Owner accelerates the examination decision to reduce ambiguity. |
| 5 | Staff member receives SMS asking for M365 credentials “to restore access” | Issue immediate internal warning through the out-of-band channel; do not click or respond to the SMS; report the sender number to IT; add a credential-safety line to learner and staff communications. | Incident Lead; Communications Lead executes | The SMS is a likely social-engineering attempt exploiting the incident. Staff may be vulnerable because normal systems are disrupted. Rapid warning prevents secondary credential compromise. | Out-of-band CSIRT channel; staff phone tree; learner notice addendum approved by Communications Lead and Legal/Privacy. | Response plan adds a security-awareness countermeasure; Communications Lead updates messages; Security Analyst monitors M365 for attempted sign-ins from the reported number or related indicators. |

## 5.3 Evaluation Against Success Criteria

| Criteria | Simulated result | Gap identified |
| --- | --- | --- |
| Restoration decision recorded within 10 minutes of each backup inject | Decision 1 recorded within 8 minutes; Decision 3 within 6 minutes. | No material gap; the decision log template worked. |
| Approved journalist holding statement within 15 minutes of Inject 4 | Statement drafted and approved in 12 minutes. | Legal/Privacy review added 3 minutes; pre-approved holding-statement template would reduce this. |
| Legal/Privacy notification-assessment note within 30 minutes of Inject 2 | Note produced in 25 minutes, but it could not state a definitive deadline because jurisdiction and data-subject location were unresolved. | Pre-incident legal mapping is needed: identify applicable laws, supervisory authority, and contractual notification deadlines before an incident. |
| Business Owner records explicit service-return decision separating examination from full restoration | Recorded in Decision 1; maintained through Decisions 3 and 4. | The Business Owner needed a clearer written definition of “minimal examination capability” to avoid scope creep. |
| Every inject entered in decision log with six required fields | All five injects logged. | Effect-on-plan field was initially vague for Inject 2; Facilitator prompted specificity |

## 5.4 Improvement Plan

| S/N | Improvement | Priority | Owner | Target completion | Measurable evidence of completion |
| --- | --- | --- | --- | --- | --- |
| 1 | Pre-map legal and contractual notification obligations: applicable jurisdictions, supervisory authorities, GDPR applicability, and contractual deadlines. | Critical | Legal/Privacy Adviser | 30 days | Written jurisdictional matrix signed by counsel; tabletop retest of Inject 2 produces a definitive deadline statement within 20 minutes. |
| 2 | Pre-approve a holding-statement template and a learner-notice template for ransomware and data-exposure scenarios. | High | Communications Lead | 21 days | Templates approved by Executive Sponsor and Legal/Privacy; tabletop journalist inject produces an approved statement within 8 minutes. |
| 3 | Define and document “minimal examination capability” and the alternative assessment method, with Business Owner sign-off. | High | Business Owner | 30 days | One-page capability definition approved; a walkthrough confirms the alternative can be activated within 30 minutes. |
| 4 | Complete and document a successful restore of the Day −3 disconnected backup to an isolated environment, including time and integrity results. | Critical | IT Manager | 14 days | Restore log with actual time, integrity check results, and Incident Lead validation signature; Business Owner acceptance of the RPO. |
| 5 | Implement an out-of-band CSIRT communication channel and test it monthly, including a staff-wide warning capability for social-engineering attempts. | High | IT Manager / Communications Lead | 30 days | Monthly test message log with 100% CSIRT acknowledgement; staff warning test completed within 15 minutes. |
| 6 | Add server EDR coverage and 30-day centralised log retention for FS01, LMS01, and BAK01. | Medium | Security Analyst | 90 days | Coverage report showing 100% critical-server reporting; a log-search exercise for svc_backup activity completes in under 15 minutes |

### Post-Incident Review Deadline and Closure Authority

- The post-incident review will be held within 14 calendar days of incident closure.

Responsibilities

  - The Incident Response Lead will facilitate the review;

  - The Executive Sponsor will preside over the session;

  - The Business Owner, Legal/Privacy team, Communications, IT Operations, and the external IR adviser will be in attendance.

  - The Incident Response Lead owns the action tracker and reports progress monthly to the Executive Sponsor and will verify that the actions are closed.

  - The different actions will be closed by the Executive Sponsor on evidence that the measurable completion criteria have been met.

  - Actions not closed within 30 days of the review will be escalated to the governing body.

# Task 6: Case Study Analysis and Critical Reflection

## 6.1 Healthcare Ransomware Case: Strengths, Limitations, and Transferable Changes

The illustrative healthcare ransomware scenario that involved a Ryuk variant, phishing entry, and 72 hours of lateral movement before encryption demonstrates several strengths that are directly relevant to Northbridge. They include:

- Network segmentation limited propagation, which prevented the ransomware from reaching every system and bought the response team time.

- Verified offline backups were the decisive factor in avoiding ransom payment; the organisation did not depend on a network backup that could be encrypted alongside production.

- The pre-established IR team and playbooks improved response, allowing containment to begin as soon as EDR alerted rather than after an ad hoc mobilisation. These strengths align with the CISA #StopRansomware emphasis on offline, encrypted backups that are tested for availability and integrity, and with the preparation phase of the NIST lifecycle.

### Limitations

The two limitations observed:

- Detection occurred only when EDR alerted to encryption, despite 72 hours of prior lateral movement.

This indicates a visibility gap, the organisation could see the final destructive act but not the preparatory activity. For Northbridge, the analogue is incomplete server EDR coverage and the absence of centralised log correlation across FS01, BAK01, and M365; the svc_backup logons might have been visible earlier if server telemetry and identity logs had been correlated.

- The case reports that “no patient data exfiltration was confirmed” and that critical systems were restored within 72 hours, but it does not describe the evidence used to support the no-exfiltration conclusion or the validation performed before restoration. “Not confirmed” is not the same as “confirmed not to have occurred.” The case therefore leaves an unresolved issue of what artifact-level evidencejustified the conclusion, and what uncertainty remained. A third unresolved issue is the relationship between the 72-hour critical-system restoration and the seven-day full restoration; the case does not explain which functions were deemed critical, what data loss was accepted at the 72-hour point, or how the organisation prevented re-infection during phased restoration.

### Changes transfer to Northbridge

- Prioritise correlation of identity, server, and backup logs before the next incident

The healthcare case shows that encryption is the last visible stage; earlier stages may be visible in authentication and backup logs. Northbridge already has the evidence, E02 (M365 sign-in) and E03 (svc_backup logons) preceded E06 (encryption) by hours but lacks the centralised correlation to act on it. Implementing log retention and correlation for FS01, BAK01, and M365 would shorten detection time and support earlier containment.

- Adopt a formal no-exfiltration validation standard rather than accepting “not confirmed:

Before Northbridge states that learner data was not stolen, the CSIRT should require documented evidence across the 1.2 GB upload (E04), M365 mailbox rules and audit, endpoint network connections, and any available DLP or proxy content records. This change is directly relevant because the current evidence pack contains a credible outbound transfer whose content is unknown; without a validation standard, the institute risks making an unsupported public statement.

## 6.2 72-Hour Critical Restoration Versus Seven-Day Full Restoration

Restoring critical systems within 72 hours and achieving full restoration over seven days are different objectives with different evidence requirements.

The 72-hour target is a business-continuity objective: it restores the minimum functions necessary to avoid unacceptable harm; for Northbridge, it is assessment delivery and learner communication. It may involve workarounds, reduced capacity, read-only access, or an isolated environment, and it may accept some data loss.

Full restoration over seven days is a disaster-recovery objective: it returns the complete system estate to normal operation, including non-critical integrations, historical data, reporting, and administrative functions. The 72-hour restoration can be declared successful even if some data is unavailable or some functions remain degraded; the seven-day full restoration cannot.

Confusing the two creates false confidence: an organisation may claim “recovery” at 72 hours while significant data loss or residual compromise risk remains.

Evidence is needed before claiming data was stolen. The claim requires more than the absence of a ransom note or the absence of a confirmed exfiltration alert.

It requires:

- proxy, firewall, and DNS logs covering the relevant period, reviewed for large outbound transfers and known-bad destinations;

- endpoint telemetry showing process execution, network connections, and data-staging behaviour on compromised hosts;

- identity logs showing mailbox access, forwarding rules, OAuth grants, and unusual sign-ins;

- DLP or content-inspection records if available;

- forensic artefacts from the compromised hosts, including browser history, file-access records, and command history; and

- a documented analytical method explaining how the evidence supports the conclusion and what residual uncertainty remains. For Northbridge, the 1.2 GB upload (E04) is precisely the kind of artefact that prevents a no-exfiltration claim until its content and destination are resolved.

Decision revised after the tabletop.

In my original plan, I treated the Day 3 disconnected backup as the default restore candidate and planned to validate it while proceeding with parallel preparation for a production restore. The tabletop’s Inject 3, the failure of the latest network backup with an unreadable snapshot error, exposed a weakness in that approach: it assumed that some backup would validate and did not force an explicit decision about what to do if the only credible clean candidate also failed. After the exercise, I would revise the plan to require a pre-agreed no-validated-backup branch before the examination deadline: if no backup passes validation by 10:30, the Business Owner must activate the alternative assessment method, and the CSIRT must not authorise a production restore from an unvalidated source under deadline pressure. This revision separates the security decision from the business decision, and it prevents the examination deadline from overriding backup safety.

# References

CISA and partners. #StopRansomware Guide. Prevention guidance and response checklist. https://www.cisa.gov/resources-tools/resources/stopransomware-guide. Cited for the principle of offline, encrypted, regularly tested backups and for the recovery-validation posture in Tasks 2 and 3.

European Union. Regulation (EU) 2016/679 (General Data Protection Regulation), Article 33. https://eur-lex.europa.eu/legal-content/EN/ALL/?uri=celex:32016R0679. Cited in Task 4 for the 72-hour supervisory-authority notification standard and the content of a personal-data breach notification.

NIST. (2025). SP 800-61 Revision 3: Incident Response Recommendations and Considerations for Cybersecurity Risk Management — A CSF 2.0 Community Profile. https://csrc.nist.gov/pubs/sp/800/61/r3/final. Cited in Task 2 for the alignment of incident response with CSF 2.0 functions (Govern, Identify, Protect, Detect, Respond, Recover) and in Task 6 for the preparation and continuous-improvement framing.

NIST. SP 800-34 Revision 1: Contingency Planning Guide for Federal Information Systems. https://csrc.nist.gov/pubs/sp/800/34/r1/upd1/final. Cited in Tasks 2 and 3 for RTO/RPO definition and for restoration validation as part of contingency planning.

Northbridge Skills Institute teaching materials. Incident Response Planning Week 20 slides)and Business Continuity and Disaster Recovery Week 21 slides. Cited for the four-phase teaching model, the healthcare ransomware case study, RTO/RPO/MTPD definitions, and the BC/DR integration principles used throughout Tasks 1–6.